Test Plan

Sauce Demo – Web Application
 Features หลัก:

- Login

- Product list

- Product detail

- Cart

- Checkout

Project Overview

This test plan describes the testing space approach for the Sauce Demo e-commerce web application. The purpose of  this testing is to ensure that core features such as login, product browsing, adding items to cart, and checkout work correctly without critical issues.

Scope

In Scope

- User login and logout

- View product list

- View product details

- Add product to cart

- Remove product from cart

- View shopping cart

- Checkout process

- Order confirmation

Out of Scope

- Performance testing (เทสความเร็วและความรองรับผู้ใช้)

- Security testing

- Payment gateway integration (การเชื่อมต่อระบบจ่ายเงินจริง)

- Mobile application testing

Test Type

- Functional testing

- UI testing

- Validation testing (กรอกผิด)

- Negative testing (ใช้ผิด)

### Test Environment (Sauce Demo)

- Application Type: Web Application

- Test URL: https://www.saucedemo.com/

- Browser: Google Chrome เวอร์ชัน 143.0.7499.170 (รุ่นที่เป็นทางการ) (x86_64)

- Operating System: macOS

- Test Environment: Public demo environment

- Test Data: Standard user account provided by the system

Test Approach

Testing will be performed based on the main user flow of the application.

Both positive and negative test cases will be executed.

Functional testing, UI testing, validation testing, and negative testing

will be performed to ensure system stability.

Defects found during testing will be reported and tracked.

Entry Criteria ( เงื่อนไขที่ต้อง “พร้อม” ก่อนเริ่มทดสอบ)

- Test environment is available and accessible

- application build is stable

- Test data is prepared

- Test plan is approved

Exit Criteria(เงื่อนไขที่บอกว่า “เทสเสร็จแล้ว”)

- All planned test cases are executed

- No critical or high severity defect remain open

- Test results documented

- Test summary report completed

Test Schedule

- Test pland: 2 days

- Test Case Design: 3 days

- Test Execution: 4 days

- Bug Reporting & Retesting: 2 days

Risk (ความเสี่ยง)

- Public demo environment may be unstable

- Limited test data availability

- Dependency on internet connection

Assumption (สิ่งที่สมมติไว้)

- The application behavior remains consistent during testing

- Test environment is similar to production